# [Test Plan] Login, sorting, logout version 1.0

| Document Status | [DRAFT] |
| --- | --- |
| Test Plan Creator | Royyan Jovan Baswara |
| Test Plan Reviewer | - M Ridhwan K |

# Introduction

## Overview Feature to be tested

Login – The process of authenticating a user into the application using a valid username and password.

Sort – A feature that sorts products on the inventory page based on specific criteria (e.g., price, product name).

Logout – The process of exiting the application, ending the user session and returning to the login page.

## Goals and Objective

Ensure that the Login, Sort, and Logout features on the https://www.saucedemo.com/ website run according to functional requirements and can be used smoothly without any bugs.

- Verify that users can log in with valid credentials and cannot log in with incorrect credentials.

- Ensure the sorting feature works correctly and displays products in the appropriate order based on user selection.

- Ensure that users can log out successfully and that user sessions end securely.

- Identify potential issues or errors during the login, sorting, and logout processes.

# Test Item

List of test items (feature / product)

| No | Feature | Test Item |
| --- | --- | --- |
| #1 | Login | - Login with valid credentials - Login with invalid credentials - Login with user doesn’t exist |
| #2 | Sort | - Sort name (A to Z) - Sort name (Z to A) - Sort price (High to Low) - Sort price (Low to High) |
| #3 | Logout | - Function logout work properly |

# In Scope Testing

List of in feature to be tested

| No | Feature | Requirement / Design specifications |
| --- | --- | --- |
| #1 | Login |  |

| No | Feature | Requirement / Design specifications |
| --- | --- | --- |
| #2 | Sort |  |
| #3 | Logout |  |

# Out of Scope Testing

List the features of the software / product which will not be tested.

| No | Feature | Reasons |
| --- | --- | --- |
| #1 | Register | This testing phase will be focus to test login feature |

# Testing Approach

Summary of testing approach that will be implemented during testing phase

- Login Testing

- Positive Testing: Login with a valid username and password.

- Negative Testing: Login with an incorrect, blank, or invalid username/password combination.

- Sort Testing

- Verify the sort function by selecting each sorting option (e.g., lowest to highest price, A-Z by name).

- Make sure the products are listed in the order you selected.

- Logout Testing

- Log out of the application after successfully logging in.

- Ensure that after logging out, users are redirected to the login page.

# Test Environment

Information about testing environment that will be used during testing phase e.g URL, and version of App

- Website: https://www.saucedemo.com/

- Env: Production

- Browser: Chrome

# Test Deliverables

- Test Plan (this document itself): [Test Plan - Royyan.docx]

- Test Case: [Test Case & Bug Report - Royyan.xlsx]

- Defect Report: [Test Case & Bug Report - Royyan.xlsx]

# Testing Timeline

| No | Task | Estimation Time |  | Actual Time |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Start Date | Finish Date | Start Date | Finish Date |
| #1 | Develop Test Planning | 17 Jul 2025 | 18 Jul 2025 | 17 Jul 2025 | 18 Jul 2025 |
| #2 | Develop Test Case | 18 Jul 2025 | 19 Jul 2025 | 18 Jul 2025 | 19 Jul 2025 |
| #3 | Test Case Review | 19 Jul 2025 | 19 Jul 2025 | 19 Jul 2025 | 19 Jul 2025 |
| #4 | Execute Test | 20 Jul 2025 | 21 Jul 2025 | 20 Jul 2025 | 22 Jul 2025 |

# References

List of related documents e.g PRD, Figma design, API Contract, Copy document etc